Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points

| Date | 03 November 2025 |
| --- | --- |
| Team Id | NM2025TMID04510 |
| Project Name | Calculating Family Expenses using Service Now |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks):

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Data Entry & Storage | USN-1 | As a user, I can enter daily or monthly expenses using a catalog form. | 3 | High | Maha raja V |
| Sprint 1 | Data Entry & Storage | USN-2 | As an admin, I can define expense categories and subcategories. | 2 | Medium | Srikanth M |
| Sprint 2 | Automation & Calculations | USN-3 | As a developer, I can create automation logic to calculate total expenses. | 4 | High | Selvam raj kumar |
| Sprint 2 | Budget Setup | USN-4 | As a user, I can set monthly budgets per category. | 3 | High | Maria Annalia Dhas Y |
| Sprint 3 | Alerts & Notifications | USN-5 | As a user, I receive an alert when expenses exceed the set budget. | 3 | High | Mohan P |
| Sprint 3 | Reports & Visualization | USN-6 | As a user, I can generate monthly reports and dashboards. | 4 | High | Maha raja V |

Project Tracker, Velocity & Burndown Chart (4 Marks):

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 5 | 6 Days | 03 Nov 2025 | 08 Nov 2025 | 5 | 08 Nov 2025 |
| Sprint 2 | 7 | 6 Days | 09 Nov 2025 | 14 Nov 2025 | 7 | 14 Nov 2025 |
| Sprint 3 | 7 | 6 Days | 15 Nov 2025 | 20 Nov 2025 | 7 | 20 Nov 2025 |
| Sprint 4 | 3 | 6 Days | 21 Nov 2025 | 26 Nov 2025 | 3 | 26 Nov 2025 |

Velocity:

Total = 22 Story Points over 24 Days → Velocity = 0.92 Story Points/day

Burndown Chart Description

A burndown chart will visually represent remaining work (story points) versus time (days).

- X-axis = Sprint days

- Y-axis = Remaining story points

- The chart should show a downward trend from 30 → 0 story points as sprints progress.